**Timeline for the project**

1. Make a simple timetable without any random functions for a single class(Class 10) with 5 teachers. The data is inputted by the user.[12th October 2022]
2. Extend this to 5 classes with multiple teachers and make sure that the classes don’t clash with each other.[16th October 2022]
3. Add randomness to a single class and try whether it is possible to do it.[20th October 2022]
4. Extend timetable with no randomness to 10 classes at a time.[25th October 2022]-Diwali Holidays
5. Add randomness to three classes with no clashes.[28th October 2022]
6. Add randomness to five classes with no clashes.[2nd November 2022]-Postpone if there is trouble with Physics exam.
7. Add randomness to ten classes with no clashes.[6th November 2022]
8. Add lab and games periods to each class?-Yet to think[11th November 2022?]
9. Add another standard and make timetables for 20 classes?-Yet to think[15th November 2022]